## Slide 1: FHIR TSC update
Sept 19, 2016

## Slide 2: Ballot Report
Ballot results
  FHIR Core – 737
  C-CDA on FHIR – 108
  CQF - 220
  DAF – 120
  DAF Research – 75
  SDC – 71
  FluentPath – 34
Total 1365

## Slide 3: Triage
Continue using gForge
Webinar emailed to co-chairs and FHIR lists
Detailed instructions on wiki
  Link at the top of the tracker page
If you have issues/questions, contact me

## Slide 4: Reconciliation Timelines
Proposed timeline to publish by year-end
  Final content deadline: Dec. 4
  FHIR Core Substantive change deadline: Nov. 11
  Change proposal cut-off: Oct 9
  Preliminary triage complete: Oct. 1
  Are you ok with this timeline? Thur Q3

## Slide 5: Resolution considerations
Priorities:
  Must reconcile all ballot items
    Can choose to defer non-urgent items (preferably with agreement of balloter)
  Prioritize non-ballot items that may produce “substantive” change
  Prioritize resources that are candidates for normative next round
    Primarily infrastructure, administration and 1-2 domain resources (e.g. Observation)

## Slide 6: Reconciliation Reminders
FHIR does not enforce best practices
  Those are handled via profiles
FHIR is international in scope
  Realm-specific concerns/guidance generally lives in profiles/extensions
STU 3 takes precedence over “Release 4”

## Slide 7: What’s next?
FHIR “Release 4”
  Ballot either Sept 2017 or Jan 2018 cycle
  First release w/ Normative content
    Working through process for combining STU and normative ballot process w/ TSC
  Aim to publish by mid 2018

## Slide 8: Resource maturity
Each resource has a maturity scale (0-5)
  Try to get resources that are a candidate for normative to at least level 4
    Let FMG know if you think your resource should be a candidate for normative next round
    FMG may let you know that we’d like your resource to be a candidate for next round 

## Slide 9: Tracker item management

## Slide 10: Tracker item management
Triaged: ready to work on
Waiting for Input
Resolved-Unapplied
Closed
Updated
Stale (>90 days)

## Slide 11: Maturity Model
FMG is putting together a maturity model for resources & profiles
  Draft is here: http://wiki.hl7.org/index.php?title=FHIR_Maturity_Model
  On publication, every resource and profile will have a maturity level assigned
    Guidance for implementers on anticipated stability

## Slide 12: Questions?
Your FMG Liaison
lmckenzie@gevityinc.com
david.hay25@gmail.com
(I’ll email this to co-chairs list within next hour)